BUSINESS

REQUIREMENTS

Aviation Operations Dashboard - AIMS Data Analysis System

Document Type: Business Requirements Document (BRD)

Version: 1.0

Date: January 2026

Status: Draft for Approval

# Table of Contents

Right-click the TOC and select "Update Field" to refresh page numbers

1. Executive Summary	3

2. Business Context	4

2.1 Current State	4

2.2 Business Problems	5

2.3 Business Opportunities	6

3. Business Objectives	7

4. Stakeholder Analysis	8

5. Business Requirements	9

6. Cost-Benefit Analysis	11

7. Risk Assessment	13

8. Success Metrics	14

9. Approval	15

# 1. Executive Summary

The Aviation Operations Dashboard project aims to transform how our airline manages and analyzes operational data. By creating a centralized analytics platform that processes data from the Airline Information Management System (AIMS), we will enable real-time visibility into aircraft utilization, crew scheduling efficiency, and flight network performance.

## Project Overview

This initiative addresses critical business challenges including lack of real-time operational visibility, manual reporting inefficiencies, and delayed decision-making. The proposed dashboard will serve as the central command center for operations management, providing actionable insights that drive operational excellence.

## Key Business Benefits

- Reduce aircraft change rate by 15%, improving schedule reliability

- Improve crew utilization efficiency by 10%, reducing labor costs

- Decrease manual reporting time by 80%, freeing staff for value-added activities

- Enable data-driven decision making with real-time analytics

- Improve on-time performance through proactive disruption management

## Investment Summary

| Item | Value |
| --- | --- |
| Total Investment | $180,000 |
| Annual Benefits | $285,000 |
| Payback Period | 8 months |
| 3-Year ROI | 375% |

Table 1: Investment Summary

# 2. Business Context

## 2.1 Current State

Currently, operational data analysis relies heavily on manual processes using Excel spreadsheets exported from AIMS. Key characteristics of the current state include:

- Operations teams spend approximately 15-20 hours per week on manual data compilation

- Decision-making is reactive rather than proactive due to delayed reporting

- No centralized visibility into key performance indicators

- Data exists in silos, making cross-functional analysis difficult

- Limited ability to identify trends and patterns in operational data

### Current Process Flow

The existing workflow involves multiple manual steps that create delays and potential for errors:

- AIMS exports data files daily via scheduled jobs

- Operations staff manually download and open files in Excel

- Data is cleaned, formatted, and combined across multiple files

- Reports are created using Excel formulas and pivot tables

- Findings are shared via email or printed reports

- Decision makers review reports and take action

## 2.2 Business Problems

| Problem | Impact | Business Consequence |
| --- | --- | --- |
| Manual Reporting | 15-20 hours/week | $120K annual labor cost |
| Delayed Insights | 24-48 hour lag | Reactive decision making |
| Data Silos | Multiple Excel files | Incomplete analysis |
| No Real-time Visibility | Cannot monitor live | Missed optimization opportunities |

Table 2: Business Problems Analysis

## 2.3 Business Opportunities

The proposed Aviation Operations Dashboard creates significant business opportunities:

### Operational Excellence

- Real-time visibility enables proactive issue identification and resolution

- Trend analysis supports predictive maintenance and resource planning

- Standardized metrics enable consistent performance measurement

### Cost Optimization

- Reduced manual effort translates to $120,000 annual labor cost savings

- Improved crew utilization reduces overtime and positioning costs

- Better aircraft allocation minimizes empty legs and ferry flights

### Competitive Advantage

- Faster decision-making improves response to market changes

- Data-driven insights support strategic planning initiatives

- Operational efficiency improvements enhance customer satisfaction

# 3. Business Objectives

The following business objectives have been established to guide the Aviation Operations Dashboard project:

| ID | Objective | Target |
| --- | --- | --- |
| BO-001 | Reduce aircraft change rate | 15% reduction in 6 months |
| BO-002 | Improve crew utilization | 10% efficiency gain |
| BO-003 | Eliminate manual reporting | 80% time reduction |
| BO-004 | Enable real-time monitoring | Live dashboard access |
| BO-005 | Improve decision speed | 50% faster decisions |

Table 3: Business Objectives

## Success Criteria

The project will be considered successful when the following criteria are met:

- All business objectives achieved within 6 months of go-live

- User adoption rate exceeds 80% within first quarter

- System uptime maintained at 99.5% or higher

- User satisfaction score of 4.0 or higher (out of 5.0)

- Positive ROI achieved within 18 months

# 4. Stakeholder Analysis

The following stakeholders have been identified as key participants in the Aviation Operations Dashboard project:

| Stakeholder | Role | Responsibility |
| --- | --- | --- |
| VP Operations | Executive Sponsor | Strategic direction, funding approval |
| IT Director | Technical Lead | Architecture, security, infrastructure |
| Operations Manager | Business Owner | Requirements, user acceptance |
| Project Manager | Delivery Lead | Timeline, budget, coordination |
| End Users | User Representatives | Feedback, training, adoption |

Table 4: Stakeholder Analysis

# 5. Business Requirements

The following business requirements have been identified to support the project objectives:

## 5.1 Data Integration Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-001 | Integrate with AIMS export files (CSV/XLSX) | High |
| BR-002 | Support daily automated data refresh | High |
| BR-003 | Maintain data quality and validation rules | High |
| BR-004 | Provide audit trail for all data changes | Medium |
| BR-005 | Support historical data retention (2 years) | Medium |

Table 5: Data Integration Requirements

## 5.2 Reporting Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-006 | Real-time KPI dashboard with key metrics | High |
| BR-007 | Interactive charts and trend analysis | High |
| BR-008 | Export reports to Excel/PDF | Medium |
| BR-009 | Scheduled automated report delivery | Low |
| BR-010 | Custom date range filtering (1-32 days) | High |

Table 6: Reporting Requirements

## 5.3 Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-011 | User authentication and role-based access | High |
| BR-012 | Responsive dashboard for desktop and tablet | Medium |
| BR-013 | Dark theme optimized for operations center | Medium |
| BR-014 | Alert notifications for threshold breaches | Medium |
| BR-015 | Multi-language support (Vietnamese, English) | Low |

Table 7: Functional Requirements

# 6. Cost-Benefit Analysis

## 6.1 Investment Costs

| Cost Category | Amount (USD) | Notes |
| --- | --- | --- |
| Software Development | $120,000 | Design, development, testing |
| Infrastructure & Hosting | $25,000 | Cloud services, databases |
| Training & Change Management | $20,000 | User training, documentation |
| Project Management | $15,000 | Coordination, reporting |
| Total Investment | $180,000 | One-time cost |

Table 8: Investment Costs

## 6.2 Operational Benefits

| Benefit Category | Annual Value | Calculation Basis |
| --- | --- | --- |
| Labor Cost Savings | $120,000 | 80% reduction in manual reporting |
| Crew Efficiency | $85,000 | 10% improvement in utilization |
| Aircraft Optimization | $60,000 | 15% reduction in AC changes |
| Delay Reduction | $20,000 | Proactive issue identification |
| Total Annual Benefits | $285,000 | Recurring benefits |

Table 9: Annual Operational Benefits

## 6.3 ROI Analysis

Based on the investment costs and operational benefits outlined above, the projected Return on Investment (ROI) is calculated as follows:

| Metric | Value | Notes |
| --- | --- | --- |
| Total Investment | $180,000 | One-time |
| Annual Benefits | $285,000 | Recurring |
| Net Annual Benefit | $285,000 | Year 1 onwards |
| Payback Period | 8 months | Simple payback |
| 3-Year NPV (10%) | $528,000 | Discounted cash flow |
| 3-Year ROI | 375% | Return on investment |

Table 10: ROI Projection

# 7. Risk Assessment

The following risks have been identified and assessed for the Aviation Operations Dashboard project:

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Technical Integration Issues | Medium | High | Phased rollout, thorough testing |
| User Adoption Resistance | Medium | Medium | Change management, training |
| Data Quality Issues | Low | High | Validation rules, data cleansing |
| Scope Creep | Medium | Medium | Clear requirements, change control |
| Budget Overrun | Low | Medium | Contingency reserve, monitoring |

Table 11: Risk Assessment Matrix

## Risk Mitigation Strategies

### Technical Risks

- Implement phased rollout with pilot user group

- Conduct thorough integration testing before deployment

- Establish dedicated support team during initial rollout

### Organizational Risks

- Develop comprehensive change management plan

- Provide extensive training programs

- Identify and engage change champions

### Business Risks

- Set realistic expectations with stakeholders

- Define clear success metrics from outset

- Regular progress reviews with steering committee

# 8. Success Metrics

The following metrics will be used to measure the success of the Aviation Operations Dashboard project:

## 8.1 Business Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Aircraft Change Rate | -15% | Monthly comparison |
| Crew Utilization | +10% | Efficiency score |
| Manual Reporting Time | -80% | Hours per week |
| Decision Speed | +50% | Time to decision |

Table 12: Business Success Metrics

## 8.2 Technical Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| System Uptime | >99.5% | Monthly availability |
| Dashboard Load Time | <3 seconds | Time to interactive |
| API Response Time | <500ms | 95th percentile |
| Data Accuracy | >99% | Validation checks |

Table 13: Technical Success Metrics

## 8.3 User Adoption Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Daily Active Users | >30 | Unique daily logins |
| Feature Adoption | >80% | Users using all widgets |
| User Satisfaction | >4.0/5 | Quarterly survey |
| Training Completion | >95% | Users trained |

Table 14: User Adoption Metrics

# 9. Approval

This Business Requirements Document has been reviewed and approved by the following stakeholders:

| Name | Title | Date | Signature |
| --- | --- | --- | --- |
| [Name] | VP Operations | [Date] | ____________ |
| [Name] | IT Director | [Date] | ____________ |
| [Name] | Operations Manager | [Date] | ____________ |
| [Name] | Project Manager | [Date] | ____________ |

Table 15: Document Approval

## Revision History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | Jan 2026 | Initial version | Project Team |

Table 16: Revision History

Aviation Operations Dashboard

Business Requirements Document

Version 1.0 | January 2026

© 2026 Airline Operations Team. All rights reserved.